## Slide 1: Project eVolby An Electronic voting system for the Academic Senate
A project for SI2 a SI3
Tomáš Čerevka, Honza Zahula, Pavel Valenta, Rado Murin
http://code.google.com/p/evolby/

## Slide 2: Contents
Previously
Achievements
Future plans
A few words about JavaFX by Tomáš Čerevka

## Slide 3: Previously
Email notifications not implemented
Final result generator – it will properly decide according to the rules who has been elected, who is the substitute and who has lost
Timed election events - commissionaires will no longer have to start and end the election event manually the system will provide a service for that (may be postponed to a later date)
Bettering of the analysis and design documents
Creation of documents specified in SI2 and SI3
Future plans – 14 days

## Slide 4: What we achieved - emails
Commissionaries are now informed about pending privileged actions via e-mail
Used glassfish embedded MUA, (currently using the teams google mail account)

## Slide 5: What we achieved – final result generator
The system now sorts and decides who has won the elections and who has lost
Not fully functioning because voter distiguishing is not implemented
The generator will not be fully functional until we decide on a final database from which we will mine data.

## Slide 6: What we achieved – timed events
The timed events will not be implemented
Not secure enough
Introduces more problems than it’s worth

## Slide 7: What we achieved - other
The web interface has been revamped and is now smother and slicker
Java FX applet rewritten and streamlined
New documents written
Voter section of the web translated into czech

## Slide 8: Future plans – 14 days
Bettering of the analysis and design documents
Making the project as consistent as possible in order to facilitate the handover to the future team
Creation of documents specified in SI2 and SI3

## Slide 9: Java FX
And now a few words about an exciting new technology by Tomáš

## Slide 10: Thank you for your attention
eVolby team ZS2010
http://code.google.com/p/evolby/